MainStreetOS

AI-Native Deal Operating System

Phase 12.11 — Broker Front-End Integration

Closeout Report

Prepared for:  Mark Mueller, Principal Broker

CRE Resources, LLC  ·  Tampa, FL

Date: April 21, 2026

# Executive Summary

Phase 12.11 completes the broker-facing integration layer of MainStreetOS, transforming the dashboard from an isolated valuation tool into a full-scope deal operating system. Five sub-phases (12.11a through 12.11e) were delivered, each building on the Phase 12 schema work (deals, buyer_leads, seller_listings, contacts, saved_views, ai_drafts, activities) to produce a unified broker workspace with Attio-parity list management, persisted views, and a ⌘K command palette.

The delivered UI brings MainStreetOS to functional parity with best-in-class modern CRMs while preserving the unique valuation-engine differentiator. Every broker entity (deals, listings, leads, contacts) now shares a common list chrome, a common saved-views system, and a single global search entry point.

## Phase Objectives Achieved

- 12.11a — Broker-scoped deal detail page with portal access management and AI draft review drawer.

- 12.11b — Broker home dashboard with live tiles, recent activity, and pinned saved-view shortcuts.

- 12.11c — Full Attio-parity ListView component wired into Deals, Listings, and Leads.

- 12.11d — Saved Views menu with personal/team scope, pin-to-sidebar, and URL-shareable view links.

- 12.11e — Global ⌘K command palette searching across six entity types plus navigation and create actions.

# 12.11a — Broker Deal Detail Page

Delivered a broker-scoped deal detail workspace that consolidates portal access management and AI-generated draft review into the core /dashboard/deals/[id] route.

## Key Components

### PortalAccessPanel

- Client-side panel rendered on the broker deal page.

- Toggles seller/buyer portal visibility for each deal.

- Writes to the `portal_access` jsonb column on `deals` (scope-keyed allow/deny flags).

- Surfaces last-accessed timestamps from the `activities` feed.

### DraftReviewDrawer

- Slide-in drawer listing all pending `ai_drafts` for the deal.

- Approve / reject actions update `ai_drafts.status` and emit `activities` rows.

- Preview pane renders the draft content (markdown) with the agent metadata (model, agent name, confidence score).

## Files Delivered

src/app/dashboard/deals/[id]/page.tsx          (broker-scope gate)

src/app/dashboard/deals/[id]/PortalAccessPanel.tsx

src/app/dashboard/deals/[id]/DraftReviewDrawer.tsx

## Schema Touchpoints

- deals.portal_access (jsonb)

- ai_drafts.status enum: pending → approved | rejected

- activities.event_type = portal_toggled | draft_reviewed

# 12.11b — Broker Home Dashboard

Rebuilt /dashboard as a broker-centric command deck. Replaced the prior single-user valuation home with a multi-entity dashboard driven by a server-side context module.

## Architecture

### brokerCtx

- Server module that loads, in parallel, the current user's profile, active deal counts, pinned saved views, recent activities, and pipeline-stage aggregates.

- Exported as a single async `getBrokerCtx()` used by the dashboard root page.

### BrokerTiles

- Grid of metric tiles: Active Deals, Under Contract, Listings Live, Leads Qualified, Valuations in Progress, Portal Sessions (7d).

- Each tile is a link to its filtered list view.

### Recent Activity

- Pulls the top 20 rows from `activities` scoped to the broker's deals.

- Event-type icon, actor, deal link, and timestamp.

### Pinned Views

- Queries `saved_views` where `pinned_to_sidebar = true` and either `scope = team` OR `created_by = auth.uid()`.

- Renders each as a clickable chip that opens the corresponding list route with `?view=<uuid>`.

## Files Delivered

src/app/dashboard/page.tsx                     (broker home)

src/lib/dashboard/brokerCtx.ts

src/components/dashboard/BrokerTiles.tsx

src/components/dashboard/RecentActivity.tsx

src/components/dashboard/PinnedViews.tsx

# 12.11c — Attio-Parity List Views

Delivered a single reusable <ListView> component that provides the full set of modern-CRM list controls and wired it into every primary broker entity. The goal was to eliminate the three divergent ad-hoc list implementations that had accumulated through Phases 9 – 11 and replace them with one control surface.

## ListView Capabilities

- Full-text search across user-specified accessor fields with a 180ms debounce.

- Multi-column sort (click-to-sort, Shift-click to append), with a visible sort-chip strip.

- Per-column filter dropdowns (enum-style from distinct values in the data).

- Multi-row selection with a sticky bulk-action bar.

- Configurable bulk actions per list (e.g., Archive, Export, Mark Inactive).

- Column visibility picker persisted to localStorage, per entity key.

- Density toggle: compact / default.

- Pagination (50 rows per page) with Prev / Next + jump-to-page.

- CSV export of the current filtered set.

- Clickable row hrefs wired through the optional `rowHref` prop.

## Integrations

### DealsViewSwitcher

- Toggles between Pipeline (kanban) and Table (ListView) modes.

- 10 columns including computed buyer_count and activity_count.

- Bulk actions: Move to stage, Archive, Export CSV.

### ListingsListClient

- 9 columns including asking_price, annual_revenue, SDE, and status pill.

- Bulk actions: Mark archived, Export CSV.

### LeadsViewSwitcher

- Toggles between Default (existing LeadsTable) and Table (ListView).

- 11 columns including liquid_cash, POF indicator, deal_count, nda_count.

- Bulk actions: Mark as inactive, Export CSV.

## Files Delivered

src/components/lists/ListView.tsx              (~570 LOC, generic <T>)

src/app/dashboard/deals/DealsViewSwitcher.tsx

src/app/dashboard/listings/ListingsListClient.tsx

src/app/dashboard/leads/LeadsViewSwitcher.tsx

# 12.11d — Saved Views UI

Built the first-class Saved Views UX against the Phase 12.4 schema, giving brokers durable, shareable list configurations with a lightweight team/personal scope model.

## Schema (Phase 12.4, recap)

| Column | Type | Purpose |
| --- | --- | --- |
| id | uuid (pk) | Unique view id; embedded in URL as ?view=<uuid> |
| name | text | User-given label shown in the menu. |
| entity | text | deals ¦ seller_listings ¦ buyer_leads ¦ contacts ¦ valuations |
| scope | text | 'personal' (owner only) or 'team' (all brokers in the org) |
| config | jsonb | { search, sort, filters, visibleColumns } |
| pinned_to_sidebar | bool | When true, surfaces on the broker home dashboard. |
| created_by / created_at | uuid / ts | Standard audit fields. |

## SavedViewsMenu Component

- Self-contained dropdown loaded on every ListView instance.

- Queries saved_views filtered by the caller's `entity` prop, sorted pinned-first then recency.

- Per-item controls: apply, rename, delete, toggle pin (★), toggle scope (👥 team vs 👤 personal).

- On mount, reads `?view=<uuid>` from the URL and auto-applies that view's config.

- On apply, pushes `?view=<uuid>` via `router.replace()` with `scroll: false` so the URL stays shareable.

- Active-view indicator strip is rendered below the ListView toolbar.

## Save Flow

- Save button is only visible when a filter / sort / search is active.

- Prompts the broker for a name, then asks whether to share with the team (scope).

- Inserts into saved_views with the current config snapshot.

- A `refreshKey` is bumped to force the SavedViewsMenu to re-query immediately.

## Files Delivered

src/components/lists/SavedViewsMenu.tsx        (~200 LOC)

src/components/lists/ListView.tsx              (integration: entity prop, applyConfig)

## Net Code Impact

Removed ~60 LOC of duplicated `handleSaveView` logic across the three view-switchers and consolidated the save flow inside ListView itself.

# 12.11e — Global ⌘K Command Palette

Delivered a unified keyboard-driven command palette that searches across every broker entity and surfaces navigation plus common create actions, modeled on Linear / Raycast / Attio patterns.

## Core Behavior

- Global keydown listener on ⌘K (Mac) and Ctrl+K (Windows / Linux).

- Debounced search (160ms) issues six parallel Supabase queries across deals, seller_listings, contacts, valuations, saved_views, and static nav/create targets.

- Empty query shows recent navigation plus the Create menu.

- Results are grouped: Navigation · Create · Deals · Listings · Leads · Contacts · Valuations · Saved Views.

- Arrow-key navigation with auto-scroll; mouse hover syncs the active index.

- Enter routes to the result's href; Esc closes the palette.

## Search Details

- Leads use Supabase's foreignTable option on the contacts join: `.or('first_name.ilike.%q%,last_name.ilike.%q%,email.ilike.%q%', { foreignTable: 'contacts' })`.

- Saved-view results route to `/dashboard/<entity>?view=<uuid>` so shared links work identically to the menu click path.

- Each group is capped at 5 rows to keep the result list scannable.

## Entry Points

- Keyboard shortcut ⌘K / Ctrl+K from anywhere inside /dashboard.

- PaletteTrigger sidebar button — dispatches a synthetic KeyboardEvent so both paths go through the single listener.

## Files Delivered

src/components/palette/CommandPalette.tsx      (~260 LOC)

src/components/palette/PaletteTrigger.tsx

src/app/dashboard/layout.tsx                   (mounts palette + trigger)

# Architecture & Reuse Summary

Phase 12.11 introduced three durable primitives that will carry forward into every subsequent broker-facing feature.

## 1. ListView<T> Generic

A single 570-LOC TypeScript generic component that handles search, sort, filter, select, bulk-actions, column-visibility, density, pagination, CSV export, and saved-views wiring. Any future entity list is a matter of declaring ColumnDef<T>[] and BulkAction<T>[] — the control surface is free.

## 2. Saved Views Pattern

By storing view state as jsonb and threading it through URL search params, saved views give brokers a lightweight way to share filters with teammates without a formal permission model. The pinned_to_sidebar flag plus broker home integration turns them into a personal workflow tool as well.

## 3. Command Palette as the Universal Entry Point

The palette unifies navigation, create actions, and cross-entity search into one keystroke. It also serves as an accelerator for saved views — any personal or team view is one search away from anywhere in the product.

# Verification, Open Items & Next Steps

## Verification Performed

- `npx tsc --noEmit` — clean on all files authored in 12.11.

- `npx eslint` — clean on all files authored in 12.11 after the react-hooks/set-state-in-effect fix to PaletteTrigger.

- Manual route walk: /dashboard, /dashboard/deals, /dashboard/deals/[id], /dashboard/listings, /dashboard/leads, each with and without `?view=<uuid>`.

- Palette smoke test: ⌘K from every dashboard sub-route; Ctrl+K verified behaviorally via the synthetic-event dispatch path.

## Known Pre-Existing Issues (Not In Scope for 12.11)

- Lint warnings in legacy pipeline-view.tsx and a few valuations/* files — documented and left to Phase 13.

- pg_trgm extension still lives in the public schema (Supabase Security Advisor item). Move deferred — requires a migration window.

## Recommended Next Steps

- Phase 12.12 — Seller & Buyer Portal UX (uses 12.11a PortalAccessPanel as the broker-side switchboard).

- Phase 13 — Document Generation v2 (hook AI draft pipeline into ListView bulk actions).

- Backlog — migrate pg_trgm to extensions schema in the next maintenance window.

— End of Phase 12.11 Closeout —