MainStreetOS

Phase 12.12 Closeout

Seller & Buyer Portal UX

April 21, 2026

Mark S. Mueller, CAIBVS™

CRE Resources, LLC

# Executive Summary

Phase 12.12 completes MainStreetOS’s client-facing portal surface at /portal. A single unified route now resolves the signed-in user’s persona (seller, buyer, or anonymous) and renders the appropriate experience. Three sub-phases landed in this cycle:

- 12.12a — Seller Progress Dashboard (backend + frontend)

- 12.12b — Buyer Click-Accept NDA + Deal-Room Gating

- 12.12c — Document Viewer Polish (watermarked pdf.js modal + seller telemetry)

Net result: both sides of every deal now have a live, persona-scoped workspace. Sellers see engagement stats, buyer-stage funnel, activity feed, and per-document view telemetry. Buyers see only what their NDA tier allows, accept NDAs inside the portal with a hashed audit trail, and view confidential PDFs inside a watermarked modal that logs every open.

# Scope

| Phase | Deliverable | Primary Artifacts |
| --- | --- | --- |
| 12.12a | Seller Progress Dashboard | fn_portal_seller_dashboard RPC (172 LOC); SellerView.tsx |
| 12.12b | Buyer NDA + Deal-Room Flow | nda_templates + 6 nda_tracking columns; fn_portal_accept_nda, fn_portal_nda_status (339 LOC); NdaAcceptanceModal.tsx (287 LOC); BuyerView gating logic |
| 12.12c | Document Viewer Polish | ix_portal_sessions_doc_action; fn_portal_doc_telemetry RPC (122 LOC); PdfViewerModal.tsx (248 LOC); SellerView telemetry row |
| 12.12d | Closeout Documentation | This .docx + Notion mirror |

# Phase 12.12a — Seller Progress Dashboard

## Problem

Sellers had no self-serve view of their listing’s market activity. Every check-in required a call or email. This violates the “client-grade portal” posture we’ve been building toward since Phase 12.9.

## Solution

A single persona-scoped dashboard at /portal that surfaces everything a seller needs without exposing buyer identities or confidential pricing data belonging to other deals.

### Backend — fn_portal_seller_dashboard(p_listing_id)

- SECURITY DEFINER Postgres function returning a single JSONB payload.

- Authorization: auth.uid() → contacts.auth_user_id → deal_access row where role=‘seller’ AND is_active=true on this listing.

- Payload: { listing, engagement, activity[], documents[], generated_at }.

- Engagement aggregates: total_buyers, ndas_signed, qualified_buyers, active_loi, in_due_diligence, by_stage{} histogram.

- Activity feed: most recent 20 activities across the listing and its child buyer_engagements.

- Documents: all active deal_documents, ordered by confidential_tier asc then uploaded_at desc.

### Frontend — SellerView.tsx

- Listing header card: asking price, revenue/SDE/EBITDA, days on market, stage, last activity.

- Five engagement stat tiles with brand-coded color accents.

- Buyer stage funnel: horizontal bar chart across 8 canonical stages (inquiry → closing).

- Recent activity feed: 520px scrollable panel with actor, stage transitions, timestamps.

- Documents panel: grouped by confidential tier, badged (Basic / NDA Required / Deal Room).

- Broker contact card + current-stage indicator with commission percentage.

# Phase 12.12b — Buyer NDA + Deal-Room Flow

## Problem

Prior to 12.12b, NDAs were signed out-of-band (DocuSign, email PDF). That created a gap: the portal could show a buyer listings they technically should not see until the NDA was on file, and the broker had to manually flip deal_access.nda_signed after the fact. We also had no hashed audit record tying a specific typed-name + timestamp + IP to the binding NDA version.

## Solution

In-portal click-accept NDA with a versioned template, a hashed audit trail, and tier-gated document access. Reuses the existing on_nda_signed trigger so no downstream logic had to change — the buyer’s stage advances from inquiry → nda_executed and deal_access.max_tier bumps to level_2_nda_required automatically.

### Backend — migration 20260421100000

- New table nda_templates: versioned markdown body, effective_from/until, is_active, hash-indexed for lookup.

- Six click-accept columns on nda_tracking: accepted_at, typed_name, user_agent, client_ip, template_id, body_sha256.

- fn_portal_accept_nda(parent_type, parent_id, typed_name, user_agent, client_ip): writes nda_tracking, fires on_nda_signed, returns confirmation.

- fn_portal_nda_status(parent_type, parent_id): returns { signed_at, template_version, max_tier } for the caller’s active NDA, or null.

- All functions: SECURITY DEFINER, authorized via contact_id + active deal_access binding.

### Frontend — NdaAcceptanceModal.tsx

- Fetches active template via templates table (level_1_basic tier is pre-NDA-visible).

- Renders markdown body with react-markdown; typed-name field required to match the contact’s full name on file.

- Submit posts typed_name + user_agent + client_ip (resolved server-side via header) to fn_portal_accept_nda.

- On success: refreshes NDA status, dismisses modal, unlocks gated docs in BuyerView without a page reload.

### Frontend — BuyerView.tsx gating

- PRE_NDA_VISIBLE_TYPES = {‘om’, ‘nda’, ‘other’} — all other document types hidden until NDA signed.

- Amber “NDA required to view deal room” banner when ndaStatus=null and a locked doc is in the list.

- Per-locked-doc 🔒 “Sign NDA to Unlock” button replaces View.

- Sidebar NDA status pill: red “Pending” → green “Signed v{version}” after acceptance.

# Phase 12.12c — Document Viewer Polish

## Problem

Documents were opening via a new-tab signed URL straight to Supabase Storage. That gave zero friction to save-to-disk, no visible identity on the pages for shoulder-surfing deterrence, and no per-document engagement signal back to the seller.

## Solution

Inline react-pdf modal viewer for PDFs with a client-side SVG watermark (viewer email + date + “CONFIDENTIAL”, rotated −28° and tiled across every page). Every open or download writes a portal_sessions row that rolls up into a seller-facing per-document telemetry strip.

### Backend — migration 20260421200000

- New partial index ix_portal_sessions_doc_action on portal_sessions (document_id, action) WHERE document_id IS NOT NULL.

- fn_portal_doc_telemetry(parent_type, parent_id) SECURITY DEFINER RPC.

- Authorization: same seller-role deal_access pattern as 12.12a.

- Returns per-document: views, downloads, unique_viewers, last_viewed_at, last_viewer_contact_id, last_viewer_name.

- Uses LEFT JOIN LATERAL with COUNT(*) FILTER clauses to return zero-filled rows for never-viewed docs.

### Frontend — PdfViewerModal.tsx

- react-pdf 10.4.1 + pdfjs-dist 5.4.296. Worker loaded from unpkg at the matching version.

- Page-by-page rendering with zoom (50–250%), ESC to close, body-scroll lock.

- Right-click and text selection disabled across the page stack for casual-leak deterrence.

- Watermark: SVG data URL tile, 460×220px, rgba(15,23,42,0.10) text rotated −28°.

- State reset on new-doc open uses React’s “compare prev-key during render” idiom (no setState-in-effect).

### Frontend — BuyerView integration

- isPdf(doc) predicate: checks mime_type ‘application/pdf’ OR filename regex /\.pdf(\?|$)/i.

- PDF → inline modal; all other types → new-tab signed URL (unchanged behavior).

- watermarkLabel = `${viewerEmail ‖ contactName} · ${YYYY-MM-DD}`.

### Frontend — SellerView telemetry row

- Parallel supabase.rpc call alongside the dashboard RPC (non-fatal if it fails).

- Telemetry map keyed by document_id; each document row now shows a secondary line:

- 👁 N views · ⬇ N downloads · N unique · Last: {name} ({relative})

- formatRelative() helper: “just now”, “5m ago”, “3h ago”, “2d ago”, or Mon D.

# Security Posture

### Authentication

- All portal RPCs resolve auth.uid() → contacts.auth_user_id and raise an exception if no contact row exists.

- No service-role key exposed to the client; the portal calls SECURITY DEFINER functions exclusively.

### Authorization

- Seller-side RPCs (fn_portal_seller_dashboard, fn_portal_doc_telemetry) require an active role=‘seller’ deal_access row.

- Buyer-side RPCs (fn_portal_nda_status, fn_portal_accept_nda) require any active role=‘buyer’ or equivalent deal_access binding.

- Document access: tier gating enforced client-side via PRE_NDA_VISIBLE_TYPES; storage paths resolved only through createSignedUrl with 3600-second TTL.

### Audit Trail

- Every document view/download writes portal_sessions with contact_id, document_id, action, IP, user_agent, created_at.

- NDA signatures captured with typed_name, body_sha256 hash of the accepted template, IP, and user_agent — sufficient for ESIGN/UETA defensibility for a click-accept flow.

### Known Limits

- Watermarks are client-side-only (react-pdf overlay). A determined leaker could strip them via devtools or screen capture. Adequate for casual-leak deterrence, not forensic traceability.

- For forensic-grade watermarking, a future storage-webhook could stamp a fresh PDF via pdf-lib per-view and serve that instead. Out of scope for 12.12.

# Files Shipped

### Database Migrations

- supabase/migrations/20260421000000_phase_12_12a_seller_portal_dashboard.sql (172 LOC)

- supabase/migrations/20260421100000_phase_12_12b_click_accept_nda.sql (339 LOC)

- supabase/migrations/20260421200000_phase_12_12c_doc_telemetry.sql (122 LOC)

### Frontend (src/app/portal/)

- page.tsx (222 LOC) — persona router with magic-link fallback

- SellerView.tsx (644 LOC) — seller dashboard + telemetry

- BuyerView.tsx (683 LOC) — buyer experience with NDA gating + PDF viewer hooks

- NdaAcceptanceModal.tsx (287 LOC) — click-accept NDA modal

- PdfViewerModal.tsx (248 LOC) — react-pdf viewer with SVG watermark

### Dependencies Added

- react-pdf 10.4.1, pdfjs-dist 5.4.296, react-markdown (for NDA body rendering)

# Verification

- All three migrations applied to project djbtlhuncpxbxtjbrhsc (prod).

- prosecdef=true confirmed on fn_portal_seller_dashboard, fn_portal_accept_nda, fn_portal_nda_status, fn_portal_doc_telemetry.

- tsc --noEmit -p . — clean across the repo.

- eslint src/app/portal/ — clean after react-hooks/set-state-in-effect remediation in PdfViewerModal.

- Manual smoke: Chris Knoell (buyer) and Stephan Mueller (seller) portal sessions verified end-to-end in earlier phases; NDA modal and PDF viewer added to that walkthrough this cycle.

# Open Items / Next Steps

- Mirror this closeout to the MainStreetOS Notion workspace (task #129, completes alongside this doc).

- Future hardening (not scoped): server-side pdf-lib watermark stamper for forensic-grade traceability.

- Future hardening (not scoped): RLS-enforced view-row retention policy on portal_sessions (90-day rolling window).

- Phase 12.12 umbrella (task #125) closes with this doc.

Prepared by Claude (Cowork) under direction of Mark S. Mueller, CAIBVS™. CRE Resources, LLC — MainStreetOS, the Deal Operating System for Business Brokers.