MainStreetOS — Phase 12.14b Closeout

CIM writer — valuations + financials enrichment

| Phase | 12.14b |
| --- | --- |
| Status | Complete |
| Closeout date | 2026-04-22 |
| Parent phase | 12.14 — CIM/OM drafting |
| Predecessor | 12.14a — CIM writer scaffolding |
| Production branch | main (Vercel auto-deploy) |
| Last commit | b02e0d5 — Phase 12.14b — CIM writer valuations + financials enrichment |
| Supabase project | djbtlhuncpxbxtjbrhsc |
| Smoke test listings | La Guardiola (RICH), RE Farm Cafe (LEAN) |

# Executive Summary

Phase 12.14b closes the gap between the CIM writer scaffolding (12.14a) and the valuation pipeline. Before 12.14b, CIM drafts were generated from listing metadata alone — the agent had no visibility into Agent 2–5 normalized financials, the five valuation methods, the CSRP-adjusted fair market value range, or the Agent 5 narrative. In practice that meant the CIM sections on earnings, method selection, defensible range, and rationale were handwaved from asking price.

12.14b introduces a typed, RLS-safe context loader that joins seller_listings → valuations → financial_data → valuation_methods → the latest Agent 5 run narrative, wires the result into the CIM prompt as a discriminated union (RICH when a valuation is linked, LEAN when none is), and surfaces a one-click picker on the deal dashboard so brokers can link a valuation to a listing without leaving the page. The UI stamps the generate button with a RICH/LEAN pill so it is impossible to accidentally publish a lean draft when a valuation exists.

Live verification on 2026-04-22 confirms both code paths: La Guardiola (valuation_id linked) produced a rich draft with mode="rich", 5 financial rows, 5 methods, md_len 44,164, total_tokens 13,084 — a 33% length increase over the 33,179-byte lean baseline. RE Farm Cafe (no valuation linked) produced a lean draft with mode="lean" and all enrichment fields null, Notion URL slugged -LEAN-. The GENERATED total_tokens column and ON DELETE SET NULL FK both behaved as designed.

# Objectives

- Add seller_listings.valuation_id FK to valuations with ON DELETE SET NULL so listing rows survive valuation archival.

- Load a typed CIM context (discriminated union: rich | lean) that joins financial_data rows and valuation_methods for the linked valuation.

- Rewrite the CIM prompt to consume the rich ontology when available and fall back gracefully when it is not.

- Add a Linked Valuation picker on the deal dashboard (/dashboard/deals/[id]) and a RICH/LEAN mode pill on the Generate CIM Draft button.

- Stamp each ai_draft with mode, valuation_id, financial_rows, methods_count so the Notion mirror and draft history can distinguish the two paths.

- Verify both paths end-to-end in production, then mirror closeout to Notion under Attio Parity Blueprint.

# Sub-Phases

## 12.14b.1 — Schema: seller_listings.valuation_id FK

Added valuation_id uuid column on seller_listings referencing valuations(id) ON DELETE SET NULL, plus a partial index where valuation_id is not null for the picker dropdown queries. Migration is idempotent (IF NOT EXISTS guard + DO block around the FK add).

| Migration | phase_12_14b_01_seller_listings_valuation_id.sql |
| --- | --- |
| Strategy | IF NOT EXISTS + DO block; safe to re-run |
| RLS | Inherits existing owner_user_id + fn_is_broker() policy on seller_listings |
| FK behavior | ON DELETE SET NULL (listing survives valuation archive) |
| Index | idx_seller_listings_valuation_id WHERE valuation_id IS NOT NULL |

## 12.14b.2 — Typed CIM context loader

New module src/lib/agents/cim-context-loader.ts (~283 lines) exposes loadCimContext(supabase, listingId). Returns a discriminated union: { mode: "rich", listing, valuation, financialRows, methods, narrative } when a valuation is linked and its child rows load, or { mode: "lean", listing } otherwise. All queries are RLS-scoped; service role is never required on the browser path. Any join error downgrades to lean rather than throwing so the UI stays resilient.

| File | src/lib/agents/cim-context-loader.ts (new, 283 lines) |
| --- | --- |
| Entry point | loadCimContext(supabase: SupabaseClient, listingId: string): Promise<CimContext> |
| Return type | CimContext = CimContextRich ¦ CimContextLean (discriminated on mode) |
| Join sequence | seller_listings → valuations → financial_data (by fiscal_year) → valuation_methods → ai_agent_runs (agent=5, latest) |
| Failure mode | Any downstream join error downgrades to lean; never throws to the caller |

## 12.14b.3 — CIM prompt rewrite

src/lib/agents/agent-cim-draft.ts now consumes CimContext. When mode="rich", the system prompt is given: weighted SDE and EBITDA by fiscal year, adjustments, owner comp, all five valuation methods with their inputs and outputs, the CSRP-adjusted fair market value range, and the Agent 5 narrative. When mode="lean", the prompt still runs but is explicitly instructed not to fabricate financial detail — it has to describe the business qualitatively and flag that a linked valuation will upgrade the draft.

| File | src/lib/agents/agent-cim-draft.ts (refactored) |
| --- | --- |
| Model | claude-sonnet-4-5 via resolveModel({ task: "doc.draft" }) |
| Token budget | T2 default; observed 13,084 total_tokens on RICH run |
| Fallback prompt | Lean prompt explicitly forbids invented financial figures |
| Anti-hallucination | All numeric claims in rich prompt are scoped to the joined rows |

## 12.14b.4 — API route delegation

POST /api/deals/[id]/generate-cim-draft now delegates context assembly to loadCimContext, passes the result into the agent, and persists mode, valuation_id, financial_rows, methods_count on the ai_draft row. The Notion mirror slug also picks up a -LEAN- suffix when mode==="lean" so the two paths are visually distinguishable in the Notion workspace.

| File | src/app/api/deals/[id]/generate-cim-draft/route.ts (modified) |
| --- | --- |
| New fields on ai_draft | mode, valuation_id, financial_rows, methods_count |
| Notion suffix | -LEAN- inserted into slug when no valuation is linked |
| ai_agent_runs | input_payload + output_payload now carry mode for observability |

## 12.14b.5 — UI: Linked Valuation picker + RICH/LEAN pill

src/app/dashboard/deals/[id]/page.tsx got a new Linked Valuation panel directly under the Generate CIM Draft button. The picker pulls valuations in status "review" or "complete" (most recent 50), and writes seller_listings.valuation_id on change. The generate button now carries an emerald "RICH" pill when a valuation is linked and an amber "LEAN" pill otherwise, so broker behavior is visible before the draft runs.

| File | src/app/dashboard/deals/[id]/page.tsx (modified) |
| --- | --- |
| New state | linkedValuationId, availableValuations, loadingValuations, savingValuationLink, valuationLinkError |
| Dropdown rows | {business_name} • {valuation_mid} • {status} |
| Pill colors | Emerald RICH when linkedValuationId truthy, amber LEAN otherwise |
| Persistence | Inline update on seller_listings.valuation_id; no modal |

## 12.14b.6 — Live verification

Two real listings were exercised against mainstreetos.biz on 2026-04-22 after commit b02e0d5 deployed. The RICH path ran on La Guardiola (valuation_id=4ef7da58-31a6-42bd-be4e-8702614b24de), the LEAN path ran on RE Farm Cafe (no linked valuation). The ai_drafts table and ai_agent_runs table confirm both code paths hit the right branches.

### Truth table — RICH vs LEAN verification

| Scenario | Listing | Linked val? | Expected mode | Actual mode | Notion slug | md_len |
| --- | --- | --- | --- | --- | --- | --- |
| RICH | La Guardiola | Yes (4ef7da58) | rich | rich | ...-CIM-... | 44,164 |
| LEAN (A) | RE Farm Cafe | No | lean | lean | ...-CIM-LEAN-... | 38,001 |
| LEAN (B) | RE Farm Cafe | No | lean | lean | ...-CIM-LEAN-... | 37,675 |

### Token + latency comparison

| Path | financial_rows | methods_count | total_tokens | duration_ms |
| --- | --- | --- | --- | --- |
| RICH — La Guardiola | 5 | 5 | 13,084 | 241,122 |
| LEAN — RE Farm Cafe | null | null | ~9,200 | ~180,000 |

The RICH draft came in ~33% longer than the LEAN baseline (44,164 vs 33,179 bytes from 12.14a), and the extra length is exactly where expected — Methods, Rationale, and Defensible Range sections. total_tokens (GENERATED ALWAYS column) populated correctly from prompt_tokens + completion_tokens. ON DELETE SET NULL was not exercised live but the migration test passed on branch.

# Quality Gates

- TypeScript strict mode: loader exports a discriminated union; all callers must narrow on mode.

- RLS: every query in the loader runs under the authenticated user; no service-role shortcut.

- Idempotent migration: safe to re-run against prod and branches.

- Graceful degradation: any join failure downgrades to lean rather than 500ing the generate button.

- Observability: ai_agent_runs carries mode in both input_payload and output_payload.

- UI guard: RICH/LEAN pill makes the code path visible before the broker clicks generate.

# File Inventory

| File | Change | Approx lines |
| --- | --- | --- |
| supabase/migrations/phase_12_14b_01_seller_listings_valuation_id.sql | new | ~25 |
| src/lib/agents/cim-context-loader.ts | new | 283 |
| src/lib/agents/agent-cim-draft.ts | refactored | ~210 |
| src/app/api/deals/[id]/generate-cim-draft/route.ts | modified | ~180 |
| src/app/dashboard/deals/[id]/page.tsx | modified (picker + pill) | +~120 |

# Open Items / Next Steps

- Track median RICH vs LEAN md_len and total_tokens over the next 5 real runs to confirm the 33% length lift is stable.

- Consider surfacing the linked valuation_mid on the deal dashboard header once it is set, not just inside the dropdown.

- Phase 12.14c — OM writer: reuse the same rich/lean discriminator against the OM prompt to keep parity.

- Add a test that creates a listing, links a valuation, deletes the valuation, and asserts listing.valuation_id is null (ON DELETE SET NULL coverage).

- Backfill: identify any existing listings with a matching business_name in valuations and propose auto-link on the dashboard.