MainStreetOS

Phase 12.13 — AI Drafts (Offering Memorandum) Closeout

April 21, 2026 · Prepared by Mark S. Mueller, CAIBVS™ · CRE Resources, LLC

| Phase | 12.13 — AI Drafts / Offering Memorandum pipeline |
| --- | --- |
| Status | Code-complete; live E2E smoke deferred to user (keys + Notion share) |
| Owner | Mark S. Mueller |
| Primary Agent | agent_om_writer (model: claude-sonnet-4-5, task: doc.draft) |
| Supabase Project | djbtlhuncpxbxtjbrhsc |
| Notion Root | MSOS AI Drafts (34a9af0754ec81758918e4147fa10d82) |
| Attio Parity Parent | 3489af0754ec81908f4dfc1e1640b27a |

# 1. Executive Summary

Phase 12.13 delivers the first end-to-end AI draft pipeline for MainStreetOS: a broker-triggered Offering Memorandum (OM) generator that produces a pre-NDA marketing document, mirrors it to Notion under a dedicated "MSOS AI Drafts" root, and records the run in Supabase via ai_agent_runs and ai_drafts. This completes the foundation for subsequent writer agents (CIM, BVR drafts) which will reuse the same polymorphic ai_drafts contract, the same Notion mirroring helper, and the same model-routing and spend-tracking plumbing.

The delivery was scoped to a single, manual broker action — the "Generate OM Draft" button on the deal page — with a history panel listing every OM generated for that listing and direct links into Notion. No deal_documents write-back, no DOCX/PDF rendering, no automated triggers. Those were deliberately deferred to keep this phase tight and let us verify the write-path through real Supabase, a real Anthropic call, and a real Notion page before broadening the surface area.

# 2. Objectives

- Ship a broker-controlled OM draft generator powered by Claude Sonnet via the existing model router (task = doc.draft).

- Persist each run as a row in ai_agent_runs (spend/latency/model) and ai_drafts (polymorphic to seller_listing via object_type/record_id).

- Mirror every generated OM to a Notion child page under the "MSOS AI Drafts" root, so the broker can review, comment, and hand off without leaving Notion.

- Preserve strict confidentiality rules on the pre-NDA document: no real business name on cover, no street address, no owner name, no detailed P&L, no valuation methodology.

- Capture every run to Open Brain (non-blocking) to build deal memory for future retrieval.

- Leave the CIM/BVR writer backlog with a clean template — same ai_drafts kind convention, same Notion helper, same service-role write pattern.

# 3. Sub-phases Delivered

## 12.13a — ai_drafts schema extension + seller_listing polymorphism

Added the columns required to point ai_drafts at Notion and to track token spend per row:

- notion_page_id text, notion_page_url text — stored on the draft row for one-click review.

- model_used text, prompt_tokens int, completion_tokens int — per-draft spend attribution in addition to the aggregate run row.

- Extended attribute_object_type enum to include seller_listing so ai_drafts.object_type can anchor to a listing rather than only to a deal.

- RLS retained in admin-only write mode. Reads remain service-role; the UI fetches through the RLS-scoped client only via the seller_listings gate, so no ai_drafts read policy was loosened.

## 12.13b — ai_agents seed row for agent_om_writer

Idempotent migration (WHERE NOT EXISTS) inserting the agent descriptor row that ai_agent_runs.agent_id references:

| api_name | agent_om_writer |
| --- | --- |
| display_name | OM Writer |
| provider | anthropic |
| model | claude-sonnet-4-5 |
| temperature | 0.4 |
| max_tokens | 8000 |
| target_objects | ['seller_listing'] |
| is_system / is_enabled | true / true |

## 12.13c — Notion client + OM agent + API route

Three new files, all additive:

- src/lib/notion/client.ts — lazy-init @notionhq/client singleton, a minimal Markdown-to-Notion-blocks converter (H1/H2/H3, bullets, numbered lists, code fences, blockquotes, hr, paragraphs, inline bold/italic/code), and createDraftPage() which transparently handles Notion's 100-child-per-request cap by paginating the append.

- src/lib/agents/agent-om-draft.ts — OM_SYSTEM_PROMPT enforcing the 10-section structure (Cover → Opportunity Overview → Business Description → Financial Highlights → Lease & Location → Growth Opportunities → Ideal Buyer Profile → Next Steps → Contact → Disclaimer) and the confidentiality rules. generateOmDraft(listing, brokerLicense) calls Anthropic directly with temperature 0.4 and max_tokens 8000, then returns { markdown, model, tier, promptTokens, completionTokens }.

- src/app/api/deals/[id]/generate-om-draft/route.ts — POST pipeline: authenticate → RLS-gated seller_listings fetch → resolve broker license from users.subscription_tier → generate markdown → create Notion child page under the AI Drafts root → write ai_agent_runs + ai_drafts (service role) → fire-and-forget Open Brain capture → return draft_id, agent_run_id, notion_page_id, notion_page_url, model_used, tier, token counts, duration_ms.

## 12.13d — Deal page UI: Generate OM Draft button + OM history panel

Augmented src/app/dashboard/deals/[id]/page.tsx with three UI elements, no layout regressions:

- "Generate OM Draft" button (blue, disabled while in-flight or in demo-data mode). POSTs to /api/deals/[id]/generate-om-draft, surfaces errors inline, and refreshes the history panel on success.

- "OM History" toggle with a count badge. Expands an inline panel listing every ai_drafts row where object_type='seller_listing', record_id=<dealId>, and kind='writer.om_draft', sorted by created_at desc — showing date, status chip, model, and a direct "Open in Notion ↗" link for each row.

- "Review AI Drafts" legacy entry preserved; not rewired because the existing DraftReviewDrawer is stale vs. the current ai_drafts schema (pre-existing drift, out of scope for 12.13).

# 4. Architecture Notes

### Polymorphic ai_drafts contract

ai_drafts.kind is the writer-type discriminator (writer.om_draft). object_type + record_id point at any domain object (seller_listing for this phase). This is the shared contract we will reuse unchanged for writer.cim_draft and writer.bvr_draft — no per-doctype column additions, no per-doctype tables. The payload jsonb carries the generated markdown plus a small bag of denormalized listing fields for UI convenience.

### Model routing

agent-om-draft does not hard-code a model string. It calls resolveModel({ task: "doc.draft", license, dealSizeUsd }) which returns { tier, model } per the global model router. Today doc.draft routes to Sonnet; if we flip that to Opus or Haiku system-wide, the OM agent picks up the change without redeploy.

### Write-path split: RLS reads, service-role writes

The route fetches the seller_listing with the RLS-scoped SSR client so broker authorization is inherited from the existing seller_listings_select_contact_scoped policy. ai_agent_runs and ai_drafts are admin-only on write, so those inserts go through a fresh service-role JS client. This keeps the security boundary legible: any broker who can see the listing can generate a draft, and no broker can forge an ai_agent_runs row.

### Notion mirroring

One Notion internal integration + one NOTION_API_KEY. The root page is flat — every OM draft is a direct child, titled "<Business Name> — Offering Memorandum — YYYY-MM-DD". The integration must be explicitly connected to the root page via Notion's Connections UI; the code throws a clear error if either env var is missing.

### Open Brain capture (non-blocking)

After the Supabase writes succeed, the route attempts an insert into thoughts with type=reference, source=om_writer_agent, and the listing/draft/Notion ids in metadata. A failure here is logged but does not fail the user-facing response — deal-memory indexing is a nice-to-have, not a critical path dependency.

# 5. Verification

Offline verification that was run in this session:

- TypeScript check (tsc --noEmit) on the three new files and the touched page component — clean.

- Scoped ESLint on the Phase 12.13 surface (src/lib/notion, src/lib/agents/agent-om-draft.ts, the new route, and the deal page) — clean.

- Supabase security advisors post-migration — no new ERROR or WARN rows attributable to this phase; the two remaining WARN items are pre-existing anon_insert policies on public intake forms.

- Supabase performance advisors post-migration — clean.

- Duplicate-check on the Attio Parity Blueprint Notion parent — no prior Phase 12.13 page exists, so the mirror is a fresh create (not an edit).

Deferred to the operator (keys/network required):

- npm run build — sandbox filesystem cannot delete .next cache files (EPERM). This is a sandbox artifact, not a code issue. Run locally before deploy.

- Live POST /api/deals/[id]/generate-om-draft against a real listing — requires ANTHROPIC_API_KEY, NOTION_API_KEY, and the MSOS AI Drafts root page shared with the integration.

# 6. Open Items / Known Drift

- DraftReviewDrawer schema drift. The legacy component queries columns (deal_id, subject, body, model) that no longer exist on ai_drafts. The new OM history panel was built alongside it rather than replacing it, so the legacy drawer continues to no-op for OM rows. Plan: retire the drawer in 12.14 when we add the first edit/approve action on ai_drafts.

- Notion integration onboarding. Creating the integration, adding NOTION_API_KEY to .env.local / Vercel, and sharing the root page with the integration are one-time operator steps — not codified anywhere yet. Add to the deploy runbook.

- No edit/approve/reject UI yet. ai_drafts.status is pending_review on insert and stays there. The review loop (inline preview + status mutation) is the Phase 12.14 target.

- Cost guardrails. No per-broker rate limit or daily spend cap on doc.draft yet. Soft ceiling today is max_tokens=8000 per call plus the per-broker tier gating in resolveModel. Add a usage check before Phase 13 once the other writers ship.

# 7. Next Steps (Phase 12.14 candidate backlog)

- CIM writer agent (writer.cim_draft) — post-NDA, full financials, reuse Notion client + ai_drafts contract.

- BVR writer agent (writer.bvr_draft) — pulls the latest valuation from the Agent 2→3→4 pipeline and renders a USPAP-style narrative.

- ai_drafts review UI — inline markdown preview, approve/reject/edit-and-send, status transitions.

- Retire DraftReviewDrawer; replace with the new review flow.

- Per-broker spend cap on doc.draft + a weekly cost digest surfaced on the dashboard.

- Deploy runbook entry: Notion integration setup, env vars, root page sharing.

— End of Phase 12.13 Closeout —