MainStreetOS — Phase 12.14a Closeout

CIM (Confidential Information Memorandum) Writer — Scaffolding

## Metadata

| Phase | 12.14a — CIM Writer Scaffolding |
| --- | --- |
| Parent Phase | 12.14 — CIM / BVR / BLC Writer Agents |
| Closeout Date | 2026-04-22 |
| Prepared By | Mark S. Mueller (CAIBVS™) via MainStreetOS |
| Status | Complete — code merged, pending production verification |
| Supabase Project | djbtlhuncpxbxtjbrhsc |
| Parallel Pattern | 12.13 — OM Writer Agent (same pipeline, different scope) |

# Executive Summary

Phase 12.14a scaffolds the CIM (Confidential Information Memorandum) writer agent — the post-NDA analog to the OM writer shipped in Phase 12.13. A broker can now click Generate CIM Draft on any deal page and receive a full Notion-page CIM draft in 60-90 seconds, covering 17 H1 sections from Cover through Disclaimer including a P&L summary table, a normalized SDE/EBITDA bridge table, asset summary, lease & real estate, employees, growth opportunities, transition plan, ideal buyer profile, and deal structure.

The CIM pipeline reuses every load-bearing component of the OM pipeline — modelRouter resolveModel({task: 'doc.draft'}), the service-role ai_agent_runs + ai_drafts inserts, the MSOS AI Drafts Notion root, and the non-blocking Open Brain thoughts capture — differing only in (a) a distinct ai_agents row (agent_cim_writer), (b) a post-NDA system prompt with 17 sections instead of 10, and (c) a dedicated ai_drafts.kind of writer.cim_draft so the deal-page history panel can show OM and CIM side-by-side with type badges.

Scope decisions (locked in with user): input is pulled exclusively from seller_listings (name, industry, asking_price_usd, revenue_ttm_usd, sde_ttm_usd, ebitda_ttm_usd, custom_fields.broker_notes); the button is always enabled for broker users (matches OM behavior); model is claude-sonnet-4-5 at temperature 0.4 with max_tokens 8000. A later Phase 12.14b can enrich by joining valuations + financial_data for a richer P&L table.

# Objectives

- Seed agent_cim_writer in public.ai_agents so ai_agent_runs.agent_id can FK-reference a real row.

- Implement src/lib/agents/agent-cim-draft.ts mirroring agent-om-draft.ts with a post-NDA CIM system prompt.

- Implement POST /api/deals/[id]/generate-cim-draft mirroring the OM route, differing only in agent api_name, ai_drafts.kind, Notion page title suffix, and the absence of a generic_title input.

- Add a Generate CIM Draft button to the deal dashboard and unify the OM History panel into a single AI Drafts History panel that shows both OM and CIM drafts with type badges.

- Preserve the total_tokens GENERATED ALWAYS contract from Phase 12.13.2 — do NOT insert a value; let Postgres compute it.

- Keep the verification gate tight: ESLint exit 0, tsc --noEmit exit 0, Supabase advisor check clean (no new warnings).

# Sub-Phases

## 12.14a.1 — Seed agent_cim_writer row

### What

Idempotent INSERT into public.ai_agents with ON CONFLICT (api_name) DO UPDATE so re-running the migration is safe.

### Configuration

| api_name | agent_cim_writer |
| --- | --- |
| display_name | CIM (Confidential Information Memorandum) Writer |
| role_tag | cim_writer |
| model (default) | claude-sonnet-4-5 |
| temperature | 0.40 |
| max_tokens | 8000 |
| trigger_kinds | ['manual'] |
| target_objects | ['seller_listing'] |
| requires_approval | false |
| pii_safe_mode | true |
| is_enabled | true |
| is_system | true |
| row_id (verified) | a7eda117-ed18-4500-89b3-df6b4d7251fb |

### Verification

SELECT from public.ai_agents WHERE api_name='agent_cim_writer' returned exactly one row with is_enabled=true. get_advisors security check returned only the two pre-existing anon-insert policy warnings (buyer_profile_submissions, nda_submissions) — no new warnings introduced.

## 12.14a.2 — agent-cim-draft.ts

### What

New module src/lib/agents/agent-cim-draft.ts (242 lines) exporting CimListingInput, CimDraftResult, buildUserContext, and generateCimDraft.

### System prompt structure (17 H1 sections)

- Cover — real business name OK (post-NDA), full location, confidentiality banner, preparer block

- Executive Summary — 2-3 paragraph narrative + AT A GLANCE key-value list + Key Investment Highlights (5-8 bullets)

- Business Description — 2-3 paragraph description + Business Profile key-value list

- Market & Industry — industry trends, local market conditions, competitive position (qualitative — no invented market-size stats)

- Operations — day-to-day, vendors, tech/POS, customer acquisition, QC + Key Operational Strengths bullets

- Financial Performance — TTM P&L summary table + Revenue Trend, Margin Profile, Quality of Earnings paragraphs

- Normalized SDE / EBITDA Walkthrough — SDE Bridge table (Net Income → EBITDA → SDE) with broker-notes-driven add-backs or [TBD] placeholders

- Asset Summary — FF&E, Inventory, Vehicles, Leasehold Improvements, Intangibles subsections (qualitative)

- Lease & Real Estate — location paragraph + lease key-value list

- Employees & Organization — org structure paragraph + headcount key-value list + culture paragraph (no individual names)

- Growth Opportunities — 5-8 bullets with bold labels pulling from broker notes

- Transition & Training — owner training period, vendor/customer intros, SOPs, earn-out/consulting options

- Ideal Buyer Profile — Owner/Operator, Absentee Investor, Strategic Acquirer, First-Time Buyer with Experience

- Deal Structure — asset vs stock sale, inclusions/exclusions, financing (SBA 7(a)), working capital & closing

- Next Steps — 5-step numbered list from Buyer Fit through Due Diligence & Closing

- Contact the Listing Broker — Mark S. Mueller CAIBVS™ block

- Disclaimer — italic paragraph: confidential, not audited, not an offer, return-or-destroy clause

### Guardrails

- Never invent numbers — use [TBD by broker] placeholders or qualitative language

- Default to "the Seller" / "Ownership" — do not use owner's personal name unless broker explicitly provided it

- No individual employee names

- No litigation, HR disputes, or tax-audit disclosures unless in broker notes

### Model routing

resolveModel({task: 'doc.draft', license: brokerLicense, dealSizeUsd: asking_price_usd}) — routes to T2 (claude-sonnet-4-5) by default. Same path as OM writer, same tier/model/temperature.

## 12.14a.3 — POST /api/deals/[id]/generate-cim-draft

### What

New Next.js API route (247 lines) mirroring the OM route. Pipeline: auth → fetch seller_listings via RLS-scoped client → resolve broker license → build CimListingInput from seller_listings + custom_fields → generateCimDraft → createDraftPage in Notion → service-role INSERT into ai_agent_runs + ai_drafts → non-blocking thoughts capture.

### Contract differences vs OM route

| Agent lookup | api_name='agent_cim_writer' (not 'agent_om_writer') |
| --- | --- |
| ai_drafts.kind | 'writer.cim_draft' (not 'writer.om_draft') |
| Notion title | {business} — Confidential Information Memorandum — {YYYY-MM-DD} |
| Notion icon | 🔒 (not 📄) |
| Input shape | CimListingInput — no generic_title field (CIM uses real name) |
| thoughts topics | ['cim', 'confidential information memorandum', industry, 'ai draft'] |
| thoughts source | 'cim_writer_agent' |
| EBITDA in payload | Included (OM omitted it — CIM needs it for the bridge) |

### Regression preservation

total_tokens is deliberately NOT in the ai_agent_runs INSERT payload. Phase 12.13.2 identified this as a GENERATED ALWAYS column — any explicit value causes Postgres to reject the row. The CIM route carries the same code comment to prevent a future contributor from re-introducing the bug.

## 12.14a.4 — Deal page UI

### Changes to src/app/dashboard/deals/[id]/page.tsx (+106/-53)

- Renamed type OmDraftHistoryItem → AiDraftHistoryItem; added kind: string field

- Renamed state omDrafts → aiDrafts, showOmHistory → showAiHistory, loadOmDrafts → loadAiDrafts

- Broadened the ai_drafts query from eq('kind', 'writer.om_draft') to in('kind', ['writer.om_draft', 'writer.cim_draft']) with limit raised from 10 to 20

- Added new state: generatingCim, cimError

- Added handleGenerateCimDraft handler (POSTs to /api/deals/[id]/generate-cim-draft, refreshes history, opens panel, captures errors to cimError)

- Added Generate CIM Draft button (indigo-600) next to the existing Generate OM Draft button (blue-600) in the deal header

- Renamed OM History button → AI Drafts History; badge now shows combined OM + CIM count

- History panel rows now prefix each entry with an OM (blue) or CIM (indigo) pill badge derived from the kind column

- Separate OM: {error} and CIM: {error} labels under the button row so a broker can tell which generation failed

- flex-wrap added to the button row so 3 buttons (OM / CIM / History) + Review AI Drafts wrap gracefully on narrower viewports

## 12.14a.5 — Verification

| Check | Command | Result |
| --- | --- | --- |
| ESLint on touched files | npx eslint --max-warnings 0 <3 files> | EXIT=0 |
| TypeScript full project | npx tsc --noEmit | EXIT=0 |
| Agent row seeded | SELECT … WHERE api_name='agent_cim_writer' | 1 row, is_enabled=true |
| Supabase advisors (security) | get_advisors type=security | No new warnings |
| Git status | git status --short | 1 modified, 1 new dir, 1 new file |

End-to-end production verification (click Generate CIM Draft on a live deal and confirm ai_agent_runs + ai_drafts + thoughts rows land) is deferred until the next commit + Vercel deploy.

# Architecture

CIM draft generation flow (identical skeleton to OM; differences highlighted in bold):

- Broker clicks Generate CIM Draft on /dashboard/deals/[id]

- Frontend POSTs to /api/deals/[id]/generate-cim-draft

- Route verifies auth, fetches seller_listings row via RLS-scoped client (same broker-or-listing-scoped gate as OM)

- Route resolves broker license from users.subscription_tier → toBrokerLicense()

- Route calls generateCimDraft(listing, license) which routes via modelRouter to claude-sonnet-4-5 (T2) and issues one Anthropic messages.create call with the CIM system prompt + listing facts

- Route creates a child page under the MSOS AI Drafts Notion root (34a9af0754ec81758918e4147fa10d82) with icon 🔒 and title "{business} — Confidential Information Memorandum — {YYYY-MM-DD}"

- Route (service role) INSERTs an ai_agent_runs row referencing agent_cim_writer, then an ai_drafts row with kind='writer.cim_draft' status='pending_review'

- Route fire-and-forgets an Open Brain thoughts capture (source='cim_writer_agent')

- Route returns { draft_id, agent_run_id, notion_page_id, notion_page_url, model_used, tier, prompt_tokens, completion_tokens, duration_ms }

- Frontend refreshes loadAiDrafts() and auto-opens the AI Drafts History panel

# Files Touched

| File | Status | Size |
| --- | --- | --- |
| src/lib/agents/agent-cim-draft.ts | New | 242 lines |
| src/app/api/deals/[id]/generate-cim-draft/route.ts | New | 247 lines |
| src/app/dashboard/deals/[id]/page.tsx | Modified | +106 / -53 |
| public.ai_agents (Supabase) | Seeded row | 1 upserted |
| docs/phase-12.14a-closeout.docx | New | this document |

# Open Items

- Production end-to-end verification — generate a CIM draft against a live seller_listing once the next deploy lands. Confirm ai_agent_runs.total_tokens computes correctly (Postgres GENERATED column) and that the Notion page renders the bridge tables.

- Phase 12.14b (optional enrichment) — join valuations + financial_data to the CIM input so the P&L table can carry real 3-year revenue / COGS / GP / OpEx rows instead of [TBD] placeholders.

- Phase 12.14c — add a "Promote to PDF" action on any ai_draft row (wire in the existing docx/pdf skill pipelines so a broker can export the Notion draft to a branded CIM PDF).

- Phase 12.15 — BVR (Business Valuation Report) writer. Pattern will be the same but T1 (claude-opus-4-5) since this is val.synthesize territory and the BVR carries USPAP weight.

# Next Steps

- Commit all three code artifacts + this closeout doc in a single Phase 12.14a push; let Vercel deploy.

- Click Generate CIM Draft on the RE Farm Cafe listing (900a8ec7-5944-4a36-915c-7aee584ddd55) — verify ai_agent_runs, ai_drafts, thoughts rows via Supabase SQL exactly as we did for OM in Phase 12.13.

- Mirror this closeout to Notion under the Attio Parity Blueprint parent (3489af0754ec81908f4dfc1e1640b27a) as a sibling of the 12.13.1/.2/.3 closeout.

- Proceed to Phase 12.14b (financial_data join) or Phase 12.15 (BVR writer) per broker preference.

# Sign-Off

Prepared by: MainStreetOS (Claude Sonnet 4.5) on behalf of Mark S. Mueller, CAIBVS™

Broker review: Mark S. Mueller — CRE Resources, LLC

Closeout date: 2026-04-22

Parent blueprint: Attio Parity Blueprint (Notion)